Phase 1 — 2-Day Parallel Execution Checklist

4-person team · dataset → model → fusion → evaluation · 4 sync checkpoints

# DAY 1 — Build the Skeleton, Then Make It Real

| Hr 0–3 | Person 1 Data Engineer ☐ Load IO-VNBD subset ☐ Confirm real column names ☐ Basic lat/lon → local-xy projection | Person 2 ML Model ☐ Build TCN skeleton ☐ Test on synthetic dummy data (don't wait for real data) | Person 3 Fusion Engineer ☐ Wire up EKF class (starter code exists) ☐ Test with synthetic data | Person 4 Eval Lead ☐ Set up eval harness end-to-end on synthetic data ☐ Get plotting/metrics code running now |
| --- | --- | --- | --- | --- |
| Hr 3–6 | Person 1 Data Engineer ☐ Basic augmentation: sensor scaling ☐ + noise injection | Person 2 ML Model ☐ Wire model output into a dummy prediction (even untrained) | Person 3 Fusion Engineer ☐ Implement update_velocity() path ☐ Confirm it actually changes the trajectory | Person 4 Eval Lead ☐ — (continue Hr 0–3 setup) |

🔴 SYNC 1 (Hour 6) — “Walking Skeleton” ☐ Everyone's code plugs together once, on fake data ☐ Full pipeline (data → model → EKF → metrics/plot) runs with zero errors Goal: prove plumbing works. Accuracy does NOT matter yet.

| Hr 6–10 | Person 1 Data Engineer ☐ Full augmentation suite: vibration overlay ☐ + mount-orientation variation | Person 2 ML Model ☐ Real training run #1 on real IO-VNBD subset (from Person 1's pipeline) | Person 3 Fusion Engineer ☐ Integrate map-matching (GraphHopper / Valhalla) ☐ Develop against Person 1's real GPS tracks | Person 4 Eval Lead ☐ Prep multiple test segments ☐ (30s / 60s / 120s blackout durations) |
| --- | --- | --- | --- | --- |
| Hr 10–14 | Person 1 Data Engineer ☐ Support Person 2 with more data ☐ if training shows poor generalization | Person 2 ML Model ☐ Finish training ☐ Export first checkpoint | Person 3 Fusion Engineer ☐ Tune EKF Q/R matrices against synthetic baseline ☐ while waiting for real model | Person 4 Eval Lead ☐ — (standby, prep continues) |

🔴 SYNC 2 (Hour 14) — “First Real Model” ☐ Swap the real trained model into the real pipeline ☐ Run the full evaluation script for real ☐ Log the first genuine drift numbers as the baseline to beat This is the safety net — something real exists with a full day of buffer left.

| Hr 14–16 | Person 1 Data Engineer ☐ Buffer / help wherever bottlenecked | Person 2 ML Model ☐ Note failure modes from Sync 2 results | Person 3 Fusion Engineer ☐ Note failure modes from Sync 2 results | Person 4 Eval Lead ☐ Log Sync 2 metrics as the official baseline |
| --- | --- | --- | --- | --- |

# DAY 2 — Tune Against Real Numbers, Then Lock & Package

| Hr 16–20 | Person 1 Data Engineer ☐ Targeted fixes: add augmentation for ☐ whatever failure mode Sync 2 revealed | Person 2 ML Model ☐ Retrain with fixes / hyperparameter pass ☐ (more epochs, adjust window size) | Person 3 Fusion Engineer ☐ Retune Q/R using Sync 2's real ☐ innovation statistics, not guesses | Person 4 Eval Lead ☐ Run eval continuously as new checkpoints land ☐ — don't wait for “final” |
| --- | --- | --- | --- | --- |
| Hr 20–22 | Person 1 Data Engineer ☐ Freeze dataset | Person 2 ML Model ☐ Freeze model ☐ Export to ONNX / TFLite, quantize | Person 3 Fusion Engineer ☐ Freeze fusion pipeline | Person 4 Eval Lead ☐ — |

🔴 SYNC 3 (Hour 22) — “Tuned Model + EKF” ☐ Lock data, model, and filter tuning — no more changes past this point ☐ Only bug fixes allowed from here on This is the version that gets evaluated for real.

| Hr 22–26 | Person 1 Data Engineer ☐ Help with writeup / plots | Person 2 ML Model ☐ Help with writeup / plots | Person 3 Fusion Engineer ☐ Help with writeup / plots | Person 4 Eval Lead ☐ Run FINAL evaluation across all test segments ☐ Generate final position plots + drift table |
| --- | --- | --- | --- | --- |
| Hr 26–28 | Person 1 Data Engineer ☐ — | Person 2 ML Model ☐ Fill in model spec with actual measured numbers ☐ (param count, real inference time if measurable) | Person 3 Fusion Engineer ☐ Fill in fusion spec with actual tuned Q/R values used | Person 4 Eval Lead ☐ Compile results into presentation / report |

🔴 SYNC 4 (Hour 28–30) — Final Package ☐ Everyone reviews the final numbers and plots together ☐ Sanity-check nothing looks broken before submission ☐ Buffer time reserved for last-minute fixes

# Why This Order (Quick Reference)

☐  Nobody waits idle on Day 1 — everyone starts with synthetic/dummy data immediately instead of blocking on someone else finishing first

☐  Sync 1 (hour 6) is deliberately low-stakes — its only job is proving integration works before anyone invests a full day in a piece that doesn't plug in

☐  Sync 2 (hour 14) is the real safety net — a genuine end-to-end result exists with a full day of runway left to improve it

☐  The freeze at Sync 3 (hour 22) leaves a real 6–8 hour buffer for writeup/plots/rehearsal, instead of zero